| DOCKET NO. 190B – Meriden Gas Turbines, LLC Certificate of Environmental Compatibility and Public Need for a 530 MW combined cycle generating plant in Meriden, Connecticut. Reopening of this docket pursuant to Connecticut General Statutes § 4-181a(b) limited to Council consideration of changed conditions and Decommissioning Plan. | } } } | Connecticut Siting Council September 19, 2013 |
| --- | --- | --- |

Decision and Order

Pursuant to Connecticut General Statutes §§ 4-181a(b) and 16-50p, and the foregoing Findings of Fact and Opinion, the Connecticut Siting Council (Council) finds that there are changed conditions and that the effects associated with the partial construction of the facility, including effects on the natural environment; ecological integrity and balance; public health and safety; scenic, historic, and recreational values; forests and parks; air and water purity; and fish and wildlife are of concern to the Council, but do not warrant a decommissioning plan. The Council therefore acknowledges the surrender of the Certificate of Environmental Compatibility and Public Need (Certificate), as provided by General Statutes § 16-50k, issued to the Certificate Holder on April 27, 1999, and amended on March 3, 2011, subject to the following conditions:

- The Certificate Holder shall remit timely payments associated with invoices submitted by the Council for expenses attributable to the proceedings held on this facility under Conn. Gen. Stat. §16-50v.

- The Certificate Holder shall arrange for a public field review of the site for the Council to identify outstanding Certificate and Development and Management Plan (D&M Plan) conditions on the site, as that term is defined under R.C.S.A. §16-50j-2a(22). Such field review shall take place within 30 days of the date of this decision.

- Within 60 days of Council written notification to the Certificate Holder of those outstanding Certificate and D&M Plan conditions identified by the Council, the Certificate Holder shall submit to the Council and parties and intervenors detailed plans to address such outstanding Certificate and D&M Plan conditions identified by the Council. Such plans shall be reviewed and approved by the Council.

- Within 90 days of the Council’s approval of the Certificate Holder’s plans to address the outstanding Certificate and D&M Plan conditions, the Certificate Holder shall submit detailed reports itemizing the completion of measures taken to remediate such Certificate and D&M Plan conditions. Such reports shall be reviewed and approved by the Council.

- Any request for extension of the time periods referred to in Conditions 2, 3, and 4 shall be filed with the Council not later than 2 weeks prior to the expiration of the designated time period and shall be served on all parties and intervenors, as listed in the service list. Any proposed modifications to this Decision and Order shall likewise be so served.

We hereby direct that a copy of the Findings of Fact, Opinion, and Decision and Order be served on each person listed in the Service List, dated April 18, 2013, and notice of issuance published in the Meriden Record Journal.

By this Decision and Order, the Council disposes of the legal rights, duties, and privileges of each party named or admitted to the proceeding in accordance with Section 16-50j-17 of the Regulations of Connecticut State Agencies.