NOTICE TO CONTRACTOR – STATION OPERATION

The Contractor is advised that there will be no interruption of station services during construction.  The Contractor shall provide a safe, accessible, well-marked route for commuters to reach all temporary facilities and all platforms at all times and shall maintain all temporary facilities so that they remain free of hazards. The Contractor shall schedule work that will require closure of a platform during night hours after station operations have ceased for the day.  The Contractor shall put in place temporary barricades and safety devices as required to return the entire platform to operation the following morning.  For further guidance refer to NOTICE TO CONTRACTOR – LIMITATION OF CONTRACTOR OPERATIONS, to Form 816 Section 1.08 – Prosecution of Work, and to Form 816 Article 1.20 – 1.08.03 – Prosecution of Work.